## Slide 1: SABT 5 Week Progress Report
Alex Etling, Nick Lagrow, Kory Stiger
2/19/2013

## Slide 2: What is the problem?
~87% of the world’s 314 million blind and visually impaired people live in developing communities
Estimates of literacy in these communities is < 3%
Current tools for learning braille are archaic: slate with special paper and a stylus
English Braille is written and read in reverse order
After writing braille students must wait for feedback

## Slide 3: What is the solution?
Braille Writing Tutor (BWT)
  Electronic device with 6 buttons mimicking braille
  Connects to a laptop through USB which provides feedback and games to beginners learning braille
Advantages
  System does not need paper
  Faster feedback for learning
  Games for faster and more enjoyable learning
Drawbacks
  Requires a computer to be used
  Requires a computer for power
  Requires a sighted person to operate/set up

## Slide 4: A Better Solution!
Stand Alone Braille Tutor (SABT)
Advantages
  Fully self contained, does not require a laptop
  Runs off of 4 AA batteries
  As a result, more portable/accessible
  Will have all the functionality of the BWT with the addition of 2 higher difficulty boards
  Can reach more people and help more people!
Disadvantages
  More then one board – so must reconfigure boards as students advance
  More expensive
  Must continually resupply batteries
Overall, will reach more people because of independence from an actual computer

## Slide 5: Getting the ball rolling…
Starting supplies:
  One main control module
  One primary user interface module
  One JTAG ICE MkII programmer with an ISP adapter
Both modules came with preinstalled firmware which was removed in the form of a .hex file
Both modules came with .c source files
The existing firmware’s functionality did not match what came from the source code!
  Was lost along the way in transition from the previous developer
.hex pulled from the board was further developed than what the source files compiled to

## Slide 6: Testing the waters…
Challenges foreseen:
  Delving into uncharted code
  Discovering the intentions of another programmer is often quite difficult
  Poor documentation at times and usually always in the places it hurt the most
  Fraught with poor programming practices
Tools for the attack:
  2 Senior ECE, 1Junior CS
  Members of the team already have a background in embedded programming
  A healthy helping of sticktoitiveness!
  A thirst for a challenge with a bright and meaningful reward!

## Slide 7: Plan of attack!
Only one set of materials – thus set up consistent weekly meetings to which we could all attend
  Monday/Wednesday 12:30 – 2:30
  Friday 1:00-5:00 (flexible hours)
Our 5 week deliverable – replicate dot practice as seen on the BWT
Additionally, continuously study and research the code and microcontrollers in order to provide better documentation for future developers

## Slide 8: And the ball is rolling
Week 1
  Learned to connect main control module to the primary user interface module
  Learned to connect the board to the computer and the programming device
  Learned the process to program the boards
  Addressed logistics
Problem:
  Tried to work in lab on a weekend but couldn’t! Needed card access to the stairwell
Solution:
  Acquired card access to the stairwell

## Slide 9: And rolling…
Week 2
  Controlled the playing of sound files
  Established serial connection between the main control module and the PC through HyperTerminal
  Can receive printed debug statements over serial!
    Transmission of data between main control module and PC
Problem:
  Debug cycle is incredibly long
  Inconsistent behavior from the programmer
Solution:
  Patience?
  Persistence?

## Slide 10: Rolling right along
Week 3
  Figured out message passing protocol between the main control module and primary board
    Format - [U][I][msglen][msg_number][msgtype][payload][CRC1][CRC2]
Problem:
  Playing mp3 files was not working as expected
  Transmission of messages between the main and primary boards was not working
Solution:
  Turns out that the play mp3 function was destructively using the buffer being sent
  Pushed to the following week

## Slide 11: They say a rolling stone gathers no moss…
Unless its programmer breaks =/
Problem:
  The fixture which seats the ribbon cable snapped off (under normal use)
  We began to gather a bit of moss (not for too long though!)
Solution:
  Bernardine and Gary borrowed one for us and ordered another
  Thanks guys!

## Slide 12: On the road again
Week 4
  More work done on communication between the PC to the main control unit (namely added error handling)
  Learned about certain configuration options that were essential
    Stack set up
    Fuses
Problem:
  Attempts to program the primary user interface module were not working
Solution:
  The configuration option which sets the beginning of the stack was not set.
  Enabled that option and function calls began to work
  Thanks so much Bernardine!

## Slide 13: The Whopper
Week 5
  The primary board was programmable, but still extremely strange behavior persisted
  Began the week trying to figure out interrupts on the primary user interface module using the LEDs as output (blinking)
  Needed to finish writing the dot practice game
Problem:
  Why is the carefully traced code not producing the obvious expected behavior?
Solution:
  There was another configuration setting that was needed to specify which Atmel microcontroller
  An uncaught interrupt had a default behavior of resetting the board
Dot practice has been accomplished!

## Slide 14: Moving forward
Next 5 week goal:
  Program the full menu and finish all of the games on the SABT
  The SABT with the primary user interface module will be fully functional and will reproduce all of the behavior currently on the BWT
  Meet with design team –
    Make new better games
    Determine how best to interact with the board
    Solidify the documentation in order to streamline the process of bringing new programmers into the project
Ambitions:
  Begin work on the intermediate user interface module

## Slide 15: Questions?
Comments?